## Slide 1: Working in software teams
Data Sciences Institute
University of Toronto
Notes: Hi everyone, welcome back to our 3rd week of Data Science Fundamentals

## Slide 2
Course objective
How to write robust software in a team that we, our colleagues, and the public can trust and use with confidence.

## Slide 3: Today’s learning objectives
I can track and manage software projects using GitHub
I can ensure code is reviewed and tested using Pull Requests
I know the principles of software project governance

## Slide 4: Git commands
Setup
git init
git clone
Getting info
git status
git log
Making edits
git add
git commit
Incorporating changes
git pull
git merge
Navigating through branches and commits
git switch
Review

## Slide 5: Why Git?
Scenario: Alex is a developer for a business-intelligence dashboard project.
Alex’s current big project is upgrading a financials chart on the dashboard home page
Halfway through, Alex’s colleague Jordan publishes a bug-fix on one of the analysis functions Sam uses for his chart
Alex needs to integrate the updated analysis function into his work before shipping his upgraded chart to ensure it is correct.
Review

## Slide 6: Alex’s new feature
Review
Release
NewChart
BugFix
git branch NewChart
git branch BugFix
git commit
git commit
git merge BugFix
git merge Release
git commit
git commit
git commit
git commit
git merge NewChart
Alex starts working on NewChart
Jordan starts working on BugFix
Jordan ships BugFix
Alex integrates BugFix
Alex keeps working on NewChart
Alex ships NewChart

## Slide 7: Why software project management?
Scenario: Alex is a developer for a business-intelligence dashboard and is upgrading a financials chart on the dashboard home page
Alex wants to gather ideas and feedback:
  How the chart should look
  How to make the analysis engine the most efficient
Alex needs a place to track major discussion points on this feature
Working in software teams

## Slide 8: GitHub
Centralized hosting for Git repositories
Project management features
  Issues
    Description of proposed or requested changes: update, features, bug-fixes, etc..
    Can associated one or more pull-requests (proposed code changes)
    Discussion thread
  Projects
    Linked to GitHub Issues
    View Issues in tabular / Gantt chart view
Working in software teams

## Slide 9: GitHub Issues tracks proposed changes
Working in software teams

## Slide 10: GitHub Issues allows for discussion
Working in software teams

## Slide 11: GitHub Issues + Pull Requests
Working in software teams

## Slide 12: GitHub Issues: Assignees

## Slide 13: What makes a well-written issue?
Bug reports
Context: what are you trying to do overall?
Reproducible example:
  include enough code and a sample dataset to reproduce the error
  what was the behaviour of the code?
  what is the expected behaviour of the code?
  include screenshots, error messages, and debugging logs!
GitHub Issues: Best practices

## Slide 14: What makes a well-written issue?
Feature requests
Overview: Describe the feature
Scenarios:
  provide user stories of how this feature could be used
  provide a mockup of the feature you’re envisoning
Existing workflow:
  describe what you’re currently doing without this feature
GitHub Issues: Best practices

## Slide 15: Questions?

## Slide 16: GitHub Projects
Working in software teams

## Slide 17: Why software project management?
Scenario: Alex is a developer for a business-intelligence dashboard project.
Alex’s finishes his big project: upgrading a financials chart
Avery, the engineering manager wants to make sure:
  Alex’s feature has been peer-reviewed
  The new charting code integrates well into the dashboard
Alex wants to make sure his colleagues can understand how to use his code
Working in software teams

## Slide 18: GitHub
Continuous Integration
  Alex’s code is automatically tested with pytest on GitHub actions
Code review and approvals
  Alex can request a colleague to peer review his code and make comments overall, or even line-by-line
Granular read/write access controls
  Pull requests on the main repository can have requirements
  e.g. must be approved by one or more colleagues, must pass all unit tests
Working in software teams

## Slide 19: Continuous integration code testing
Working in software teams

## Slide 20: Assigned reviewers and approvers
Working in software teams

## Slide 21: Branch protection rules
Repository settings > Branches > Branch protection rules
Working in software teams

## Slide 22: Using GitHub features wisely
GitHub features are part of a comprehensive code quality strategy
Recall from code testing: Balance between impact/risk and engineering effort
  Don’t overburden your contributors and teammates with hoops to jump through if they don’t contribute meaningfully to code quality
Working in software teams

## Slide 23: Other software project tools
Code repositories
Atlassian Bitbucket
GitLab
AWS CodeCommit
Azure Repos
Google Cloud Source
Self-hosted over SSH / WebDAV
Working in software teams
Project tools
Atlassian Jira
GitLab
Redmine
ClickUp
Monday.com
Asana

## Slide 24: Questions?

## Slide 25: Software project governance

## Slide 26: What makes up a project?
A dataset being used by several research projects?
  raw data, programs used to tidy the data, tidied data, text files describing license and provenance
A set of annual reports written for an NGO?
  jupyter notebooks, copies of html and pdf versions of the report, a text file containing links to datasets used in the report (which can’t be store don Github since they contain personal identifying information)
A software library providing an interactive glossary of data science terms in both Python and R?
  files needed to create a package, a Markdown full of terms and definitions, a Makefile with targets to check cross references, etc
Project governance

## Slide 27: What makes up a project?
What people have meetings about
Governance: If the same group needs to get together on a regular basis to talk about something, that something probably deserves its own repository
Continuity: And if the list of people changes slowly over time but the meetings continue, that’s an even stronger sign
Project governance

## Slide 28: Copyright licenses
A license dictates how project materials can be used and redistributed
  Can affect the willingness of contributors
  The choice of license is crucial to the project’s long-term sustainability
Consider contributors’ contractual obligations
  e.g. students and faculty may have a copyright on the research work they produce, but university staff members may not.
Including an explicit license avoids legal messiness and should be chosen early on
  Generally, licenses do not apply retroactively
Project governance

## Slide 29: Copyright licenses
Do we want to license the work at all?
Is the content we are licensing source code?
Do we require people distributing derivative works to also distribute their code?
Do we want to address patent rights?
Is our license compatible with the licenses of the software we depend on?
Do our institutions have any policies that may overrule our choices?
Are there any copyright experts within our institution who can assist us?
Project governance

## Slide 30: Copyright licenses
Great summary here:
https://choosealicense.com/licenses/
Project governance

## Slide 31: The Code of Conduct
Promotes fairness within a group
Ensures all members that this project takes inclusion seriously
Ensures that everyone knows what the rules are
Prevents anyone who misbehaves from pretending that they didn’t know what the did was unacceptable
Often listed in a file named CONDUCT.md in project directory.
Example: https://www.contributor-covenant.org/
Project governance

## Slide 32: Decision making
Every team has a power structure: formal (accountable) or informal (unaccountable).
Importance of explicit governance in groups larger than six people.
Objective: Establish who makes decisions and how to reach consensus.
Project governance

## Slide 33: Decision making: Martha’s rules
Anyone who wants to sponsor a proposal must file one at least 24 hours in advance. It must include:
  a one-line summary
  the full text of the proposal
  any required background information
  pros and cons
  possible alternatives
A quorum is established in a meeting if half or more of voting members are present
Once a person has sponsored a proposal, they are responsible. The group may not discuss it unless the sponsor is present
Project governance

## Slide 34: Decision making: Martha’s rules
After the sponsor presents the proposal, cast a sense vote:
  Who likes the proposal?
  Who can live with it?
  Who is uncomfortable with it?
If everyone likes or can live with it, it passes with no further discussion.
If most of the group is uncomfortable, it is sent back to the sponsor for further work. (The sponsor can decide to drop it)
If some members are uncomfortable, a time is set to discuss, moderated by the meeting moderator.
  After 10 minutes or so, the moderator calls a yes or no vote.
  If the majority is yes, it passes.
  Otherwise, it is returned to sponsor for further work.
Project governance

## Slide 35: Decision making: meeting tips
Decide if there actually needs to be a meeting.
Write an agenda.
Include timings in the agenda.
Prioritize.
Make one person responsible for keeping things moving.
Require politeness.
No interruptions.
No distractions.
Take minutes.
End early.
Project governance

## Slide 36: Document everything!
Make sure your project description, licenses, code of conduct, decision making structures, meeting details are discoverable for newcomers!
Project governance

## Slide 37: Questions?